TEST PLAN

SauceDemo Manual QA Portfolio Project

Version 1.1  |  17 October 2026

# 1. Document Control

| Field | Details |
| --- | --- |
| Project | SauceDemo / Swag Labs Manual QA Portfolio Project |
| Document | Test Plan |
| Version | 1.0 |
| Date | 30 September 2026 |
| Application Under Test | SauceDemo / Swag Labs |
| Testing Type | Manual Web Application Testing |

# 2. Purpose

This Test Plan defines the approach, scope, environment, test activities, and deliverables for manual QA testing of the SauceDemo web application. It provides the framework for executing the project-specific requirements defined in the Software Requirements Specification (SRS).

# 3. Test Objectives

Verify that the application's core shopping flows behave according to the project requirements.

Validate authentication, product browsing, sorting, cart, checkout, order completion, and logout functionality.

Identify, document, and track functional and observable UI/usability defects.

Demonstrate traceability between requirements, test cases, execution results, and defects.

Perform retesting and regression testing for relevant failed test cases after defect resolution or simulated fixes.

# 4. Scope

The following functionality is included in testing:

User authentication and login validation

Product catalogue and product information

Product sorting

Shopping cart operations

Checkout information and validation

Order completion

Logout and session behavior

Defined login response-time check (project threshold: within 2 seconds)

Basic UI and functional validation of the above flows

# 5. Out of Scope

The following areas are excluded from this first manual project:

Load and stress testing; performance testing is limited to the defined login response-time check.

Security penetration testing

Source-code testing

Database testing

Mobile-native application testing

Automated testing

Third-party Sauce Labs platform functionality

# 6. Test Strategy

Testing will be performed manually using requirement-based and risk-aware functional testing.

Review requirements before designing tests.

Create test scenarios and detailed test cases for each in-scope requirement.

Use positive and negative test conditions where applicable.

Execute tests in the selected desktop browser environment.

Record actual results and assign PASS, FAIL, BLOCKED, or NOT RUN status.

Document reproducible defects with clear steps, expected results, actual results, severity, and priority.

Retest relevant failed cases after a fix or simulated fix.

Run targeted regression tests around changed functionality.

Maintain requirement-to-test traceability throughout the project.

# 7. Test Types

| Test Type | Purpose |
| --- | --- |
| Functional Testing | Verify features against the defined functional requirements. |
| UI Testing | Verify visibility, usability, consistency, and basic presentation of core controls. |
| Smoke Testing | Confirm the application is sufficiently stable for deeper testing. |
| Sanity Testing | Perform focused checks after relevant changes or fixes. |
| Regression Testing | Verify existing functionality remains stable after changes. |
| Retesting | Verify that reported defects have been corrected. |
| Negative Testing | Verify appropriate behavior for invalid, missing, or unexpected input. |
| Exploratory Testing | Investigate observable behavior beyond predefined scripted cases when useful. |
| Limited Performance Check | Measure login-to-Products-page response time against the project-defined 2-second threshold; this is not load/stress testing. |

# 8. Test Environment

| Item | Planned / Recorded Value |
| --- | --- |
| Application | SauceDemo / Swag Labs |
| Application URL | https://www.saucedemo.com/ |
| Platform | Desktop web browser |
| Operating System | To be recorded during the next verified execution; do not infer from the authoring device. |
| Browser | To be recorded during the next verified execution, including browser version. |
| Test Date | Record the actual date of the latest test execution. |
| Network | Record relevant network conditions if they affect execution |

# 9. Test Data

Test data will use the credentials, products, cart contents, and checkout information required to exercise the defined test cases. Where a test requires invalid or missing input, the test case will specify the corresponding data.

Valid and invalid login credentials

Locked-user credentials where applicable

Available catalogue products

Valid and invalid/missing checkout information

Cart combinations required by individual test cases

# 10. Requirements Traceability

Each requirement will map to one or more test scenarios and test cases. Requirement IDs from the SRS (for example, FR-AUTH-001 and FR-CHECK-001) will be retained in the test-case spreadsheet so coverage can be demonstrated.

# 11. Test Execution Process

Confirm the test environment and application availability.

Execute test cases according to priority and dependencies.

Record actual results and execution status.

Capture screenshots or other evidence for failed tests when useful.

Create a defect report for confirmed defects.

Link defects to the relevant test case and requirement.

Retest fixed defects.

Run relevant regression tests.

Update the execution record and final test summary.

# 12. Defect Management

Defects will be documented with enough information for another team member to reproduce and investigate the issue.

Unique defect ID

Related test case and requirement ID

Title / summary

Environment

Preconditions

Steps to reproduce

Expected result

Actual result

Severity

Priority

Evidence / screenshots

Defect status and retest result

# 13. Entry Criteria

The project requirements are available and sufficiently clear for test design.

The application is accessible in the selected test environment.

Required test data and credentials are available.

Test cases for the intended execution scope are prepared.

# 14. Exit Criteria

All planned in-scope test cases have been executed or have a documented reason for being blocked/not run.

Critical test flows have been covered.

Discovered defects have been documented and assigned appropriate severity and priority.

Relevant fixed defects have been retested.

Targeted regression testing has been completed.

The Test Summary Report has been prepared.

# 15. Risks and Assumptions

| Risk / Assumption | Impact / Mitigation |
| --- | --- |
| Demo application behavior may change. | Recheck requirements and investigate unexpected behavior before labeling it a defect. |
| Requirements may contain ambiguity. | Record requirement clarification instead of automatically treating ambiguity as a defect. |
| No access to source code or database. | Limit testing to observable application behavior within project scope. |
| Environment differences may affect results. | Record OS, browser, version, date, and relevant environment details. |
| Third-party platform functionality is excluded. | Keep testing focused on the SauceDemo application itself. |

# 16. Deliverables

Software Requirements Specification (SRS)

Test Plan

Test Scenarios / Test Cases

Test Execution Results

Bug Reports

Screenshots / Test Evidence

Retest and Regression Results

Test Summary Report

# 17. Project Folder Structure

Requirements/

Test-Plan/

Test-Cases/

Test-Execution/

Bug-Reports/

Test-Summary/

Screenshots/

# 18. References

Primary project reference:

SauceDemo Manual QA Portfolio Project — Software Requirements Specification, Version 1.1, 17 October 2026.

Note: The SRS states that these requirements are project-specific testing assumptions derived from observable functionality and publicly available demo behavior, not an official Sauce Labs SRS.

# 19. Evidence Available for Portfolio Review

The portfolio package includes screenshots for the locked-user login validation, the product-image mismatch observed with problem_user, and the checkout overview. These files are stored in the evidence/ folder and referenced in the relevant test cases.

A screenshot or measured timing record for the reported login-performance issue was not included in the evidence supplied for this update. Re-execute the test with performance_glitch_user and record the actual elapsed time before treating the result as independently verified. Record the actual operating system, browser/version, and execution date.